PES1UG24CS203      Joel Thomas            Section D

Lab 2: Agile Backlog Creation & Sprint Simulation in Jira

Reflection Questions

- Did your estimations reflect the actual effort?

The estimations were reasonably accurate overall. Stories that were assigned 5 or 8 story points such as Detect Abnormal Vital Signs and Add Patient Information required noticeably more effort to work through than the 3 point stories such as Logout and User Login which supports the relative sizing that was used. Configure Alert Thresholds may have been slightly overestimated at 5 points as it turned out to be simpler once the Admin Config component was scoped properly.

- Was your backlog well prioritized?

The backlog was prioritized with the vitals monitoring and alerting stories placed higher since these represent the core safety functions of the system while account related stories such as Create User Account and Logout were placed lower as they are less critical to the primary purpose of the application. In retrospect Configure Alert Thresholds should have been prioritized earlier since the threshold detection story depends on it which was not fully apparent until the sprint was already underway.

- How did your simulated sprint align with your plan?

The simulated sprints aligned closely with the original plan. Sprint 1 included six stories covering vitals viewing recording history detection alerts and threshold configuration and all six were completed. Sprint 2 also included six stories and all were completed as well. Since both sprints reached full completion this may indicate that the sprint commitments were slightly conservative rather than an indication of perfectly accurate planning.

- What insights did the burndown chart give about your team's capacity?

The Sprint 2 burndown chart showed story points being completed at a fairly steady rate that stayed close to the guideline line rather than dropping sharply near the end of the sprint. This suggests that the estimation and distribution of work across the sprint was reasonably balanced. This trend could be used as a baseline for planning the velocity of future sprints rather than estimating capacity from scratch each time.